## Slide 1
Data Migration Strategy

## Slide 2
Agenda – 1st Half
Confirm the High-Level Requirements
Data Migration process
Cut-Over Approach
Data & Process Mapping
Data Feed (As-is/To-Be)
Clarifications
Agenda – 2nd Half

## Slide 3
High Level Requirements
Orsted wishes to migrate all active contracts including those where a contract is signed but not yet executed – e.g. signed in March, starting in April.
Orsted wishes to be able to amend any accounts/contracts that have been migrated
No Offers (unsigned contracts) are required to be migrated.
Orsted has no requirement to migrate inactive accounts or expired contracts – this means that if a customer left Orsted but returns a year later, their data will not have been migrated.
Maximum size of legacy data estimated about 400GB (including DK & SE)
Minimum of 2 years of historical data to be migrated

## Slide 4
High Level DM Approach
We are here
Strategy
Extraction
Mapping and Transformation
Staging Load
Load
Existing Data model in Midas
Object mapping to target system
Decide the cut over window
Finalize the DM approach
Deliverable- DM strategy document
Identify the source systems data that are in scope of DM
Data to be extracted by Ørsted in the requested template
workshop might be required to understand data if data cleansing is required(Workshops are yet to be planned)
Mapping Rules to be designed
Run test data scripts to validate the rules.
Deliverable- Data mapping sheet
Connect to Staging DB to load the data
Run Reconciliation report for Errors
Fix and Rerun
Final Load and Reconciliation Report

## Slide 5
Migration Approach
Note: Need of ETL tool to be decided during DM migration strategy

## Slide 6
Cut-Over Activities
Graceful Re-start
Graceful Shutdown (Dark Period)
29th-Sep
Monday
8:00 AM
28th-Sep
8:00 PM
Go-No Go Decision
Smoke Testing & Business Validation
28th-Sep
4:00 PM
26th-Sep (Friday)
4:00 PM
ETL Process & Technical Validation
27th-Sep
List down the business impact, if any– can we freeze the data on Friday (26th Sep), are there weekly/quarterly business processes that run over the weekend that require MIDAS to be live and which might update MIDAS data?
Manual Input of any data that is needed for go-live but will not be migrated. This will be fixed post migration in Bit2Win

## Slide 7
Key Data to Process Mapping
Process | Type of Data | Migration | Historical Data (No. of years)
Product Management | Products | NA. Products will be created in Bit2Win | NA
 | Catalog | NA. Products will be created in Bit2Win | NA
Price Management | Meter Data Reads | Yes | 2 years
 | Consumption (HH/Yearly) | Yes | 2 years
 | Service Points | Yes | All Active Service points
 | Price Feeds/Tariffs/charges | Yes | Data needed For all the active contracts
Sales | Signed Contracts(PDFs) | No | BAU (Stored in DMS, integration required with B2W to access the PDFs)
 | Offers | Yes | All unsigned offers
 | Offer Templates | No. Will be configured in Bit2Win | NA
Master Data | Accounts (Organization number) | Yes | All Active & Inactive accounts with active contracts
 | Customer Details | No. Salesforce should send the data as and when required | NA

## Slide 8
Data Feed (As-is/To-Be)
Master Data (Mandatory) | Midas getting Data (As-is) | B2W getting during Migration | Post Migration-B2W getting data (To-Be)
Customer Master Data Table | BI PF(Mared DB ) | MIDAS | Salesforce
Meter Master data | BI PF(Mared DB ) | MIDAS | BI PF(Mared DB )
Meter point data -Gas | BI PF(Mared DB ) | MIDAS | BI PF(Mared DB )
Meter point data- power | BI PF(Mared DB ) | MIDAS | BI PF(Mared DB )
Consumption data | BI PF(Mared DB ) | MIDAS | BI PF(Mared DB )
Payer | BI PF(Mared DB ) | MIDAS | BI PF(Mared DB )
Offer details and Contract data | MIDAS | MIDAS | Bit2win
Offer and Contract Charge data | MIDAS | MIDAS | Bit2win

## Slide 9
Clarifications
S.No. | Queries
1 | How much of transaction data currently resides in MIDAS
2 | Data Model of MIDAS
3 | Total No. of objects/tables in MIDAS
4 | Segregation of tables based on functionality - master data, product management, pricing, sales
5 | Assuming that the products will be configured in Bit2Win and not migrated, understanding of related tables to map the transactional data (specific to products)
6 | It will be good to also understand that if we can move some of the current master data to Salesforce eg: Customer Master data
7 | How many years of data needs to be migrated?
8 | Is consumption data also stored in MIDAS? What is the data volume for the same? Does MIDAS store consumption or meter readings? If meter readings what is the interval of the reads (15/30/60 mins)?